# Implementation Plan: Short-Link & Source Attribution System (DesMobil / DesCampers)

For the implementing agent (Claude Code): This plan is written stack-agnostic because the exact framework was not confirmed at planning time. Phase 0 requires you to discover the actual stack and routing conventions of this repo and adapt the code sketches accordingly. Do not blindly copy code samples — match the project's existing patterns, ORM, naming style, and language (the codebase may use a different framework than the examples).

## 1. Goal & Business Context

DesCampers (descampers.com) is a caravan/camper listing platform with its own analytics ("session trace") infrastructure — sessions, per-listing view events, a per-listing analytics dashboard (BOP/DesSystems). Currently the dashboard's "Traffic Sources" shows internal page URLs, not real acquisition sources.

We are building two connected features:

- Short links with source prefixes — descampers.com/262002 (neutral) and descampers.com/m262002 (labeled: m = Marktplaats), which redirect to the canonical listing URL with UTM parameters attached, and log the click server-side.

- Session-level source attribution — capture referrer + UTM + click IDs in the existing tracking pipeline, resolve a single acquisition_source per session, and surface it in the dashboard as a proper "Acquisition" panel.

Business outcome: answer "which platform (Marktplaats, Facebook, Instagram, QR, Google…) brings visitors and — eventually — leads for each listing," reliably, including from apps (WhatsApp/Instagram) where referrers are lost.

## 2. Non-Goals (do NOT build in this iteration)

- No Google Ads / Meta CAPI conversion upload integration.

- No multi-touch attribution models — first-touch per session only.

- No changes to the canonical listing URL/slug structure. SEO identity stays untouched.

- No new pages that serve content at short-link paths — short links are redirects only.

- No admin CRUD UI for prefixes — a config/constant table is enough for now.

## 3. URL Structure Specification (the contract)

### 3.1 Canonical listing URL — UNCHANGED

https://descampers.com/{lang}/listings/caravan/{listingId}-{slug}

e.g. https://descampers.com/nl/listings/caravan/262002-off-road-caravan-750kg-4-season-fully-loaded

- Remains the only indexable URL. Must carry <link rel="canonical"> pointing to itself without query parameters (verify in Phase 0; add if missing).

### 3.2 Neutral short link

https://descampers.com/{listingId}          e.g. /262002

- 302 redirect → canonical URL, no UTM parameters.

- Click logged server-side with source_code = null (reported as direct).

### 3.3 Prefixed short links

https://descampers.com/{prefixLetter}{listingId}    e.g. /m262002

- 302 redirect → canonical URL + UTM parameters from the prefix table.

- Click logged server-side with the resolved source.

### 3.4 Prefix table (initial)

| Prefix | utm_source | utm_medium | Human label |
| --- | --- | --- | --- |
| m | marktplaats | marketplace | Marktplaats |
| f | facebook | social | Facebook |
| i | instagram | social | Instagram |
| w | whatsapp | chat | WhatsApp |
| e | email | email | Email |
| q | qr | print | QR / Print |
| g | google | cpc | Google Ads |
| t | telegram | chat | Telegram |
| x | x | social | X / Twitter |

Store as a single source-of-truth constant/config map used by BOTH the redirect handler and the reporting layer. Adding a platform later = adding one row.

### 3.5 Matching rule (strict, collision-safe)

A request path is a short link only if ALL of these hold:

- Path matches regex ^/([a-z]?)(\d{4,})$ (optional single lowercase letter + ≥4 digits, nothing else — adjust digit minimum to actual listing-ID length found in Phase 0).

- If a letter is present, it exists in the prefix table.

- The numeric part matches an existing, published listing.

If any check fails → fall through to normal routing/404. This guarantees routes like /faq, /de, /nl can never be misparsed. The short-link route must be registered so it does NOT shadow existing routes (register it last / as fallback, per the framework's convention).

### 3.6 Redirect target construction

{canonicalUrl}?utm_source={source}&utm_medium={medium}&utm_campaign=listing-{listingId}

- utm_campaign=listing-{listingId} is included so external tools (GA4) can also segment per listing. Neutral short links append no query string at all.

- Language selection: default to the listing's primary language version (NL). Optional enhancement (only if trivial in this stack): honor Accept-Language for de and en. Ship the simple version first.

- Use 302 (temporary) — not 301 — so the redirect isn't cached permanently by browsers/ proxies and click logging keeps working. Add Cache-Control: no-store on the redirect response. Add X-Robots-Tag: noindex header to short-link responses.

### 3.7 Redirect for unpublished/sold listings

If the listing exists but is no longer published: still log the click, then redirect to the listing's "sold/archived" page if one exists, else to the listings overview page. Never 404 a link that's printed on a flyer.

## 4. Data Model Changes

### 4.1 New table: shortlink_clicks (server-side door counter)

CREATE TABLE shortlink_clicks (

id              BIGINT PRIMARY KEY AUTO_INCREMENT,   -- adapt to project conventions (uuid, serial…)

listing_id      BIGINT NOT NULL,

prefix          VARCHAR(4) NULL,          -- 'm', 'f', … ; NULL for neutral short link

source          VARCHAR(32) NULL,         -- resolved utm_source at click time (denormalized)

ip_hash         VARCHAR(64) NULL,         -- hash(ip + daily salt), never raw IP (GDPR)

user_agent      VARCHAR(512) NULL,

is_bot          BOOLEAN DEFAULT FALSE,    -- reuse project's existing bot detection if present

referrer        VARCHAR(2048) NULL,       -- Referer header at the redirect, if any

accept_language VARCHAR(64) NULL,

created_at      TIMESTAMP NOT NULL

);

CREATE INDEX idx_shortlink_clicks_listing ON shortlink_clicks (listing_id, created_at);

Purpose: counts every click even when the browser later blocks the JS tracker. Enables the "clicks vs tracked sessions" gap metric.

### 4.2 Extend the existing session/event tables

Find the existing session table (the one behind "Unique Sessions" in the dashboard) and the per-view event table. Add to the session table (or a 1:1 companion table if the project prefers narrow tables):

ALTER TABLE {sessions} ADD COLUMN referrer_url        VARCHAR(2048) NULL;

ALTER TABLE {sessions} ADD COLUMN referrer_domain     VARCHAR(255)  NULL;

ALTER TABLE {sessions} ADD COLUMN utm_source          VARCHAR(64)   NULL;

ALTER TABLE {sessions} ADD COLUMN utm_medium          VARCHAR(64)   NULL;

ALTER TABLE {sessions} ADD COLUMN utm_campaign        VARCHAR(128)  NULL;

ALTER TABLE {sessions} ADD COLUMN gclid               VARCHAR(255)  NULL;

ALTER TABLE {sessions} ADD COLUMN fbclid              VARCHAR(255)  NULL;

ALTER TABLE {sessions} ADD COLUMN acquisition_source  VARCHAR(64)   NULL;  -- resolved, immutable

ALTER TABLE {sessions} ADD COLUMN acquisition_medium  VARCHAR(64)   NULL;

ALTER TABLE {sessions} ADD COLUMN traffic_channel     VARCHAR(32)   NULL;  -- classified bucket

traffic_channel enum values: organic_search, paid_search, social, marketplace, chat, email, print, referral, internal, direct, unknown.

All columns nullable → migration is backward-compatible; old sessions simply have NULLs (report them as unknown (pre-tracking)).

## 5. Attribution Logic (the core rules)

### 5.1 Client-side capture (extend existing tracking snippet)

On every tracked pageview event, additionally send:

- document.referrer (full URL, truncated to 2048 chars)

- the landing page's full query string (or explicitly parsed utm_*, gclid, fbclid)

Keep payload changes additive — do not break the existing event schema.

### 5.2 Server-side session attribution — FIRST TOUCH, IMMUTABLE

On receiving an event, only if the session's acquisition_source is still NULL (i.e., first event of the session), resolve in this precedence order:

1. utm_source present            → source = utm_source, medium = utm_medium (or 'unknown')

2. gclid present (no utm)        → source = 'google',   medium = 'cpc'

3. fbclid present (no utm)       → source = 'facebook', medium = 'social'

4. external referrer present     → source = referrer_domain (normalized), medium = 'referral'

("external" = registrable domain is NOT descampers.com or any project-owned domain —

maintain an OWN_DOMAINS list constant)

5. otherwise                     → source = 'direct',   medium = 'none'

Rules:

- Internal referrers (own domains, all subdomains, all language paths) NEVER set or overwrite attribution. They may be stored in referrer_url for debugging but are classified internal.

- Once set, acquisition_source is never updated for that session (first-touch).

- Normalize referrer domains: strip www., m., l. lm. prefixes (e.g. l.facebook.com → facebook.com) before classification.

### 5.3 Channel classification table (constant map, same file as prefix table)

google.*, bing.*, duckduckgo.*, ecosia.*, startpage.*  → organic_search

(google + medium=cpc → paid_search)

facebook.*, instagram.*, x.com, twitter.*, linkedin.*, tiktok.*, pinterest.*, youtube.*, reddit.* → social

marktplaats.nl, 2dehands.be, mobile.de, autoscout24.*, caravan-center.*, campersite.*           → marketplace

whatsapp, telegram (from utm)                          → chat

email (from utm)                                       → email

qr/print (from utm)                                    → print

own domains                                            → internal

anything else with a referrer                          → referral

no signal                                              → direct

Unknown external domains fall to referral — never crash on an unrecognized domain.

### 5.4 Linking shortlink clicks to sessions (best-effort, optional v1.1)

No hard join required in v1. Optionally, the redirect may also append a transient &slc={shortlink_click_id} param that the tracker echoes back, letting you join shortlink_clicks ↔ sessions precisely. Implement only if trivial; otherwise compare aggregate counts (clicks vs sessions per source per day) for the gap metric.

## 6. Dashboard Changes (BOP listing analytics page)

### 6.1 Replace the current "Traffic Sources" panel with TWO panels

Panel A — "Acquisition" (new, primary):

- Table/bars: rows grouped by acquisition_source (+ channel badge), columns: Sessions, Views, Leads, Conversion %.

- Data: sessions joined to this listing's view events, within the selected period, bots excluded (reuse existing "Bots hidden" logic).

- Include a direct row and an unknown (pre-tracking) row for old sessions.

- Below the table: total shortlink clicks per prefix for this listing in the period (from shortlink_clicks), with a small "clicks vs tracked sessions" delta so untracked (ad-blocked) traffic is visible.

Panel B — "Entry Pages" (rename of current panel):

- Exactly the current URL list, retitled "Entry Pages" — it shows which page/language version visitors landed on, which is what it actually measures.

### 6.2 New: "Copy link for…" widget on the listing detail/BOP page

- A small dropdown or button row next to each listing: Plain | Marktplaats | Facebook | Instagram | WhatsApp | Email | QR.

- Each option copies the corresponding short URL (https://descampers.com/m262002) to clipboard, with a copied-confirmation state.

- The QR option should additionally render/download a QR code PNG/SVG of the q-prefixed URL (use whatever QR lib fits the stack; server- or client-side both fine).

- Build URLs from the SAME prefix table constant — no hardcoded duplication.

## 7. Implementation Phases (execute in order)

### Phase 0 — Discovery (REQUIRED FIRST)

- Identify: framework/language, router, ORM/migration tool, where the tracking snippet lives, where tracking events are received server-side, session table name/shape, existing bot-detection, dashboard component for Traffic Sources, listing model (ID format, slug, published states, language versions).

- Verify canonical tag on listing pages ignores query params; fix if not.

- Confirm listing IDs are purely numeric and their minimum length; adjust the short-link regex accordingly.

- List all existing top-level routes to confirm the matching rule cannot collide.

- Write a short summary of findings and the adapted plan before coding.

### Phase 1 — Data layer

- Migration: shortlink_clicks table.

- Migration: session table columns (§4.2).

- The prefix table + channel classification map + OWN_DOMAINS list as one shared constants module.

### Phase 2 — Redirect endpoint

- Route matching per §3.5 (registered as fallback, non-shadowing).

- Handler: validate → log click (async/non-blocking if the stack allows; never let a logging failure break the redirect) → 302 with headers per §3.6.

- Bot flagging on the click record via existing bot detection (or a simple UA heuristic if none exists).

- Handle unpublished listings per §3.7.

### Phase 3 — Tracking capture + attribution

- Extend client snippet payload (§5.1).

- Server-side: on first event of a session, run the precedence resolver (§5.2) and classifier (§5.3); persist. Ensure idempotence under concurrent first events (e.g. conditional update WHERE acquisition_source IS NULL).

- Backfill: none required (old sessions stay NULL → unknown).

### Phase 4 — Dashboard

- API/query additions for Acquisition panel aggregates (period-filtered, bot-filtered).

- Panel A (Acquisition) + rename Panel B (Entry Pages).

- "Copy link for…" widget + QR generation.

### Phase 5 — Verification (do not skip)

- Unit tests: short-link regex matcher (valid, invalid, collision paths like /faq, /de, /nl, bare /262002, unknown prefix /z262002, non-existent listing).

- Unit tests: attribution resolver — one test per precedence branch, plus: internal referrer must not attribute; second event must not overwrite; l.facebook.com normalizes to facebook/social.

- Integration test: GET /m262002 → 302 to canonical URL with correct UTMs, click row written; GET /262002 → 302 without UTMs.

- Manual E2E: click a prefixed link in a browser → confirm session row has correct utm/acquisition fields → confirm dashboard Acquisition panel shows the session under Marktplaats.

- Confirm no existing route is shadowed (hit every top-level route, expect unchanged behavior) and canonical tags on listing pages are clean.

## 8. Privacy / GDPR notes

- Never store raw IP addresses in shortlink_clicks — hash with a rotating daily salt, or store only country/city via existing geo pipeline.

- Referrer URLs and UTM values are low-risk but cap lengths and strip obvious PII-looking params (e.g. anything named email=, token=) before persisting query strings.

- This system is first-party analytics; align cookie/consent handling with whatever the existing tracker already does — do not introduce new cookies.

## 9. Rollout & future extensions (documented, not built now)

- Add prefixes by adding rows to the prefix table only.

- v1.1: slc click↔session join (§5.4).

- Later: leads table gains session_id FK → Acquisition panel's Leads column becomes real source→lead conversion; then per-source revenue once deals are tracked.

- Later, if paid ads start: gclid/fbclid conversion export (out of scope now).

## 10. Acceptance Criteria (definition of done)

- /262002 and /m262002 redirect correctly; /faq-style routes unaffected.

- Every short-link hit produces a shortlink_clicks row (bot-flagged where detectable).

- New sessions carry referrer/UTM fields and an immutable first-touch acquisition_source + traffic_channel.

- Internal navigation between descampers.com language versions never appears as an acquisition source.

- Dashboard shows Acquisition panel (sessions/views/leads by source) and renamed Entry Pages panel, both period- and bot-filtered.

- "Copy link for…" widget produces correct short URLs + QR download.

- All tests in Phase 5 pass; a short verification report is produced.